Task App CRM — Enterprise Build Assessment v2

Security, certification, audit, zero-trust, and implementation roadmap for an enterprise-ready build profile

| Field | Value |
| --- | --- |
| Assessment date | 2026-05-19 |
| Repository/branch reviewed | https://github.com/admjrandall/tktaskapp/tree/claude/generate-offline-profile-html-CRKHK |
| Assessment type | Static architecture, code, documentation, and standards-alignment review. Not a penetration test, certification audit, source-code exhaustive review, or legal opinion. |
| Assessment rule | No unsupported certification claims. Each item is marked implemented, partial, not implemented, or not applicable based on observed branch evidence and current public standards. |

# Executive verdict

No-BS verdict The current branch is not enterprise-production-ready and is not ready for SOC 2, ISO/IEC 27001 certification scope, FedRAMP, CSA STAR Level 2, or a serious zero-trust enterprise claim. The core is a strong offline encrypted local app. The enterprise profile is still architectural groundwork: sync adapters are stubs, backend services are not implemented, identity federation is absent, tenant isolation is absent, centralized audit is absent, and operational evidence does not exist. The correct path is to preserve the offline core but build a separate enterprise service architecture around it.

| Dimension | Current state | Production target | Readiness |
| --- | --- | --- | --- |
| Enterprise architecture | Local-first monorepo with NullAdapter and TODO sync adapters. | Backend API, identity, tenants, authorization, database, object storage, audit pipeline, observability. | Low |
| Certification posture | Good technical controls for local app; no organization-level control evidence. | SOC 2 Type I/II, ISO/IEC 27001 ISMS, ASVS evidence, WCAG evidence, privacy evidence. | Low |
| Zero Trust | Local password/MFA and restrictive offline policy; no enterprise policy decision/enforcement points. | Continuous identity, device, data, workload, and session policy enforcement. | Low |
| Security engineering | Strong crypto, CSP, audit, sanitization; Trusted Types design has a bypass-like raw policy risk. | Formal ASVS tests, threat model, SDLC, SAST/SCA/DAST, pen test, control evidence. | Medium-Low |
| Enterprise audit | Encrypted local audit log controlled by the user/device. | Centralized, append-only, tamper-resistant audit pipeline with SIEM export. | Low |

# Current implemented capabilities that are valuable for enterprise reuse

| Capability | Observed evidence | Enterprise reuse value | Caveat |
| --- | --- | --- | --- |
| Offline encryption model | PBKDF2-HMAC-SHA-256 at 600,000 iterations, AES-GCM, 32-byte salt, 12-byte IV, non-extractable CryptoKey in crypto.ts/constants.ts. | Can be reused for encrypted exports, mobile/offline cache, client-side local vaults, and customer-controlled backup artifacts. | Do not make the offline master-password vault the enterprise system of record unless intentionally choosing E2EE, because it complicates search, recovery, legal hold, AI, and admin workflows. |
| Vault import/export | vault.ts implements encrypted backup export/import, password change, KDF migration, and JSON import validation. | Good foundation for data portability and offline export controls. | Enterprise export must add approval, policy, DLP, audit, retention, and rate limits. |
| CSP and browser hardening | apps/offline/index.html uses strict CSP template, Trusted Types, no-referrer, restrictive Permissions-Policy. | Good starting point for hosted CSP/security headers. | Hosted enterprise must move security headers to server/CDN and remove unnecessary allowances per profile. |
| Sanitization | sanitize.ts uses DOMPurify allowlists for rich text and link schemes. | Strong start for stored XSS mitigation. | Must add automated XSS tests across all input/render sinks. |
| Audit events | audit.ts covers auth, MFA, passkeys, vault, backup, import/export, app reset, AI key, and AI query events. | Useful event taxonomy for future central audit pipeline. | Local user-controlled audit is not tamper-resistant enough for enterprise assurance. |
| Adapter abstraction | adapter-interface.ts defines pull/push/stream/clear. | Useful seam for enterprise sync/backends. | Current RxDB/Dataverse adapters are TODO stubs; no conflict, auth, or tenant controls exist. |

# Certification and framework applicability

| Certification / framework | Applies to enterprise build? | Current branch status | What must exist before claiming readiness |
| --- | --- | --- | --- |
| SOC 2 Type I / Type II | Yes, if delivered as hosted SaaS, managed service, or enterprise cloud service. | Not ready. No service organization control environment, backend, monitoring, access reviews, incident process evidence, change evidence, or vendor evidence. | Define system boundary; implement security/availability/confidentiality controls; collect 3-6+ months operating evidence for Type II; auditor readiness review. |
| ISO/IEC 27001:2022 | Yes, organization-level certification; not just app code. | Not ready. Code has controls, but no ISMS evidence: risk register, scope, SoA, internal audit, management review, asset inventory, supplier management, corrective actions. | Build ISMS, define scope, risk treatment plan, Statement of Applicability, policies, internal audit, management review, certification audit. |
| ISO/IEC 27701:2025 | Yes if processing customer PII at scale or positioning as privacy-ready. | Not ready. Privacy statement exists in code/docs, but no PIMS, processor/controller roles, DSAR workflow, retention, deletion verification, subprocessor governance. | Create PII inventory, lawful basis/roles, retention/deletion controls, DPA/subprocessor list, privacy risk assessments, DSAR process. |
| OWASP ASVS 5.0 Level 2 | Yes; should be the main technical web-app acceptance baseline. | Partial. Strong crypto, CSP, sanitization, MFA, session handling. Missing server-side authz/API controls because no enterprise backend exists. | Create ASVS requirement-by-requirement matrix; implement tests; run independent verification; document exceptions. |
| NIST SP 800-207 Zero Trust | Yes as architecture guidance, not a certificate. | Not zero-trust enterprise. No IdP, PDP/PEP, device posture, dynamic authorization, microsegmentation, resource-scoped policy, continuous evaluation. | Build identity/device/data/workload policy enforcement; server-side authorization; session risk; audit and telemetry loops. |
| NIST SP 800-63B-4 | Yes for authentication design. | Partial. Password/TOTP/passkey ideas exist. Enterprise IdP/federation and authenticator lifecycle do not. | Integrate OIDC/SAML with enterprise MFA, session management, credential recovery, authenticator binding/removal, step-up auth, reauthentication rules. |
| NIST SP 800-218 SSDF | Yes for secure software development process. | Not evidenced. Typecheck script exists, but no proof of SAST/SCA/secret scanning, code review, release signing, vulnerability disclosure, or change approvals. | Implement CI security gates, SBOM, dependency review, signed releases, vulnerability management, secure design reviews. |
| NIST SP 800-53 / FedRAMP Moderate/High | Only if selling cloud service to US federal agencies. | Not ready. No cloud boundary, SSP, POA&M, continuous monitoring, 3PAO evidence, cloud service architecture, or inherited controls. | Design federal cloud boundary, FedRAMP authorization strategy, control implementation statements, automated evidence, SSP, POA&M, incident/IR integrations. |
| FedRAMP 20x | Only for cloud service pursuing federal authorization path. | Not ready. No cloud-native evidence automation, inventory, vulnerability, IAM, logging, encryption, network, or KSI pipeline. | Build automated evidence collection and KSI-aligned controls early if federal is a target market. |
| CSA CCM / STAR | Yes if enterprise cloud or SaaS. | Not ready. No cloud shared-responsibility model or CCM domain evidence. | Map CCM domains to architecture; complete CAIQ; implement STAR Level 1 self-assessment, then Level 2 certification/attestation if needed. |
| WCAG 2.2 AA / VPAT | Yes for enterprise and public-sector procurement. | Unknown. No accessibility audit evidence found. UI uses many custom controls, modals, icon buttons, tables, and editor surfaces. | Keyboard/screen-reader audit, color contrast, focus management, ARIA labels, form labels, VPAT, regression tests. |
| ISO/IEC 42001:2023 | Yes if AI becomes a material product function. | Not ready. AI runtime and cloud/local options exist; no AI management system, risk classification, model inventory, impact assessment, or AI supplier governance. | Create AI governance, model inventory, prompt/data boundary rules, AI audit, human approval rules, evaluation and monitoring. |
| PCI DSS v4.0.1 | Only if storing, processing, or transmitting payment card data. | Not applicable based on observed app scope. | Keep cardholder data out of scope. If payments are added, isolate via PCI-compliant provider/tokenization. |
| HIPAA / HITRUST | Only if PHI is stored or processed for covered entities/business associates. | Not applicable based on observed app scope. | Avoid PHI unless deliberately building healthcare compliance. If added, implement HIPAA security/privacy controls, BAA workflow, audit, access, retention. |
| FIPS 140-3 | Only if required by federal/regulated customers for validated crypto modules. | Cannot claim. WebCrypto using AES/PBKDF2 is not automatically FIPS validated. | Use validated cryptographic modules/platforms and document module certificate/boundary; do not claim FIPS without validation evidence. |

# Zero Trust assessment

| Zero Trust pillar | Observed state | Gap | Implementation direction |
| --- | --- | --- | --- |
| Identity | Local master password, TOTP, passkey PRF logic exist. | No enterprise identity provider, federation, lifecycle, privileged access management, SCIM, or conditional access. | Use IdP federation (OIDC/SAML), SCIM, MFA enforcement, group/role claims, privileged admin workflow, reauth policies. |
| Device | No enterprise device posture controls observed. | No managed-device checks, MDM compliance, jailbreak/root detection for mobile, or browser/device trust signals. | Integrate MDM/Intune/Jamf/Android Enterprise signals, device compliance claims, session risk, managed app config. |
| Network/environment | Offline CSP restricts network. Enterprise architecture not implemented. | No service mesh, API gateway, network segmentation, tenant boundary, DDoS/WAF, or private connectivity model. | Use API gateway, WAF, private service endpoints, rate limiting, egress controls, zero-trust network access where needed. |
| Application/workload | Client-side controls and adapter seam exist. | No server-side PEP enforcing object-level authorization. | Create authorization middleware and policy engine; enforce RBAC/ABAC for every resource/action. |
| Data | Local encryption strong; enterprise data model absent. | No tenant isolation, data classification, retention, legal hold, DLP, server-side encryption/KMS, or export governance. | Design data classification, tenant ID everywhere, KMS, database RLS/constraints, file scanning, retention/legal hold, export approval. |
| Visibility/analytics | Local encrypted audit log exists. | No central telemetry, SIEM, anomaly detection, admin audit, support-access audit, or immutable logs. | Build central append-only audit, security telemetry pipeline, SIEM export, dashboards, alerting, SLOs. |
| Automation/orchestration | No CI/CD control evidence observed beyond build/typecheck scripts. | No policy-as-code, control evidence automation, vulnerability gating, or incident automation. | Implement CI/CD with SAST/SCA/secret scan/SBOM, IaC scanning, automated evidence capture, incident runbooks. |

# Detailed enterprise findings and implementation instructions

| ID | Severity | Finding | Evidence / reason | Implementation instruction and acceptance criteria |
| --- | --- | --- | --- | --- |
| E-01 | Critical | No enterprise backend/system of record | The current sync build still uses NullAdapter; RxDB and Dataverse adapters are TODO stubs. There is no API, database, tenant model, server authorization, or central audit. | Design backend boundary first: API gateway, auth middleware, domain services, database, object storage, audit service, notification service. Create OpenAPI schemas and threat model before coding. Acceptance: every client/project/task/document/file operation goes through authenticated API with server-side authorization and audit event. |
| E-02 | Critical | No SSO/OIDC/SAML/SCIM | Local password model is appropriate for offline vaulting but not enterprise identity lifecycle. | Implement OIDC first, SAML second if buyers require it, SCIM for provisioning/deprovisioning. Map IdP groups to roles. Acceptance: disable user at IdP removes access within defined SLA; login events are centrally audited. |
| E-03 | Critical | No server-side RBAC/ABAC | Enterprise cannot trust browser-side UI hiding or local vault roles. | Define roles and permissions: Org Owner, Security Admin, Workspace Admin, Project Manager, Contributor, Client User, Auditor. Add policy checks at API middleware plus object-level resource checks. Acceptance: automated BOLA/IDOR tests fail closed. |
| E-04 | Critical | No tenant isolation | No tenant-scoped backend exists. | Add tenant_id/org_id to every server-side table, object, search index, audit record, file path, and event. Use DB constraints/row-level security where available. Acceptance: tenant-isolation regression tests for every endpoint and search query. |
| E-05 | High | Audit log is local and user-controlled | audit.ts is a strong local event taxonomy, but enterprise logs must be append-only and centrally controlled. | Create audit ingestion service. Events should include actor, tenant, resource, action, result, IP, device/session, request ID, before/after fields where appropriate. Ship to WORM-capable storage/SIEM. Acceptance: users cannot purge security logs; admin/support access is visible. |
| E-06 | High | No centralized monitoring/SIEM/SLOs | SOC 2 Availability/Security require operational monitoring evidence. | Implement structured application logs, metrics, traces, uptime checks, alert routing, on-call, incident records, SLO/SLA tracking. Acceptance: alerts for auth anomalies, export spikes, admin actions, failed backups, suspicious tenant access. |
| E-07 | High | Trusted Types raw policy weakens XSS defense | trusted-types.ts monkey-patches innerHTML/outerHTML to trust all strings through nexus-crm-raw. | Replace global raw auto-trust with explicit safeHtml()/text rendering. Use DOM APIs for text; sanitize rich HTML only. Acceptance: CI tests confirm unsafe strings throw or are escaped; no global raw policy except tightly scoped renderer. |
| E-08 | High | No secure enterprise secrets management | Cloud API keys are locally encrypted for offline use; enterprise needs centralized secrets management and customer policy. | Store provider keys in KMS/secret manager; encrypt at rest; rotate; restrict by tenant policy; audit use. Acceptance: no provider API key is stored in browser localStorage or shipped artifact. |
| E-09 | High | AI governance incomplete | AI runtime supports browser, Ollama, and cloud calls. Enterprise needs policy, logging, prompt/data controls, and AI risk management. | Build AI gateway. Add model/provider allowlists, prompt/data minimization, tenant policy, redaction, human approval, prompt-injection tests, AI audit log, DPA/subprocessor checks. Acceptance: admin can disable cloud AI and prove no data leaves boundary. |
| E-10 | High | No secure file service | Files are currently local records/attachments. Enterprise files require object storage controls. | Implement upload scanning, type/size allowlists, content-disposition protections, signed URLs, DLP hooks, retention/legal hold, download audit. Acceptance: malware test files blocked; every download logged. |
| E-11 | High | No SDLC/compliance evidence pipeline | package.json has typecheck/build scripts but no observed SAST/SCA/secrets/SBOM gates. | Add GitHub Actions or equivalent: typecheck, tests, lint, dependency scan, secret scan, SBOM, license scan, artifact signing, provenance. Acceptance: release blocked on critical findings unless risk accepted. |
| E-12 | Medium | Accessibility evidence missing | No WCAG/VPAT evidence found. | Run automated and manual WCAG 2.2 AA audit. Fix focus traps, labels, keyboard navigation, contrast, editor semantics. Acceptance: VPAT produced and keyboard-only task completion passes. |
| E-13 | Medium | Privacy program missing | Offline privacy narrative exists; enterprise privacy obligations require a program. | Create data inventory, PII classification, retention schedule, deletion workflow, DSAR process, subprocessor list, DPA, privacy notice, breach workflow. Acceptance: delete/export user data with audit and verification. |
| E-14 | Medium | BC/DR/SLA not defined | Offline local backup does not satisfy enterprise availability. | Define RTO/RPO, backups, restore tests, multi-zone architecture if hosted, incident communications, status page. Acceptance: quarterly restore test evidence and downtime incident process. |
| E-15 | Medium | No formal certification evidence repository | Docs exist, but no control evidence library. | Create evidence repository mapped to SOC 2/ISO/ASVS controls: policies, screenshots, CI outputs, access reviews, pen test, risk acceptance, vendor reviews. Acceptance: auditor-ready evidence indexed by control. |

# Target enterprise architecture

Frontend: keep the current TypeScript/Vite core as the enterprise web client, but remove local-only trust assumptions. The UI should call a typed API client rather than writing the enterprise system of record directly to IndexedDB.

Identity: OIDC/SAML federation, SCIM provisioning, MFA via enterprise IdP, session risk policy, step-up authentication for exports, admin changes, AI provider changes, and destructive operations.

API layer: resource-scoped authorization middleware, request validation, rate limiting, CSRF strategy if cookies are used, CORS allowlist, audit hooks, OpenAPI spec, and error model that does not leak tenant data.

Data layer: tenant-scoped relational database or document database with constraints, encrypted object storage, search indexes with tenant filters, retention/legal hold, and tested backup/restore.

Audit and monitoring: append-only audit event store, SIEM export, dashboards, alerting, incident ticket linkage, admin/support access logging, and evidence retention.

AI gateway: tenant policy engine, provider/model allowlist, data minimization, prompt-injection defenses, redaction, logging, cost tracking, DPA/subprocessor linkage, and human approval for write actions.

# Enterprise implementation roadmap

| Phase | Goal | Concrete implementation tasks | Exit criteria |
| --- | --- | --- | --- |
| 0 - Decide scope | Stop trying to certify the offline file as enterprise SaaS. | Choose enterprise deployment model: hosted SaaS, customer-hosted, Dataverse/Power Platform, or hybrid sync. Define tenant, user, data, AI, audit, and admin boundaries. | Written architecture decision record and system boundary approved. |
| 1 - Backend foundation | Create the service control plane. | API gateway, OIDC login, server sessions/tokens, database schema, object storage, tenant model, audit ingestion, OpenAPI contracts, migration strategy from local vaults. | Authenticated CRUD endpoints exist with tenant-scoped tests. |
| 2 - Authorization and identity lifecycle | Make access enterprise-governed. | Roles/permissions, object-level authorization, SCIM, group mapping, admin console, session revoke, break-glass admin, access review exports. | IDOR/BOLA tests pass; IdP disable removes access; admin actions audited. |
| 3 - Security operations | Create SOC/ISO evidence-generating operations. | SAST/SCA/secret scanning, SBOM, vulnerability SLAs, incident process, log/metric/trace stack, SIEM export, backup/restore tests, risk register. | Evidence pack exists for security, availability, confidentiality, change management, access control. |
| 4 - AI governance | Make AI enterprise-safe. | AI policy admin, provider/model allowlists, redaction, data-boundary controls, prompt injection tests, prompt/response retention settings, human approvals, AI risk register. | Cloud AI can be disabled and verified; all AI use is policy-bound and audited. |
| 5 - Certification readiness | Prepare formal assurance. | ASVS L2 verification, WCAG audit/VPAT, SOC 2 Type I readiness, ISO 27001 gap assessment, privacy/27701 if needed, CSA CAIQ if cloud. | External readiness review passes with remediation backlog. |
| 6 - Type II / continuous assurance | Operate controls long enough to prove them. | Run access reviews, change approvals, incident tests, vulnerability scans, backup tests, monitoring evidence, vendor reviews over the audit period. | SOC 2 Type II / ISO certification audit evidence complete. |

# Enterprise definition of done

No enterprise data-changing operation is enforced only in the browser.

Every API endpoint validates authentication, tenant membership, resource ownership, action permission, and audit logging.

SSO/OIDC exists before any enterprise pilot; SCIM exists before broad enterprise rollout.

Central audit cannot be modified or purged by ordinary users or tenant admins.

Admin/support access is time-bounded, justified, logged, and reviewable by customer/security admin.

Cloud AI cannot be enabled without tenant admin policy and a visible data disclosure/approval workflow.

A signed SBOM and release provenance are generated for every release artifact.

WCAG 2.2 AA keyboard and screen-reader journeys pass for primary workflows.

SOC 2/ISO evidence exists before customer security questionnaire claims are made.

# Immediate next actions

Create an ENTERPRISE_ARCHITECTURE.md that defines the system boundary, data flow diagrams, identity flows, tenant boundaries, AI data flows, and audit pipeline.

Create an ASVS-5.0-L2 control matrix with requirement IDs, current status, owner, test method, and evidence location.

Create the backend skeleton with OIDC authentication, tenant-aware database schema, and one fully secured CRUD resource before adding more features.

Replace or contain the global Trusted Types raw policy before enterprise pilots.

Create CI gates for typecheck, test, SAST, SCA, secret scanning, SBOM, license scan, and artifact signing.

Start SOC 2/ISO evidence repository now, even before formal audit, so engineering work produces evidence by design.

# Source materials used

| Source | How used | URL / Code path |
| --- | --- | --- |
| OWASP ASVS 5.0.0 | Application-security verification baseline for web applications; useful for technical acceptance criteria and security testing. | https://owasp.org/www-project-application-security-verification-standard/ |
| NIST SP 800-207 | Zero Trust Architecture definition and enterprise ZTA model. | https://csrc.nist.gov/pubs/sp/800/207/final |
| NIST SP 800-63B-4 | Authentication and authenticator management guidance, including MFA/password/passkey expectations. | https://csrc.nist.gov/pubs/sp/800/63/b/4/final |
| NIST SP 800-218 SSDF | Secure Software Development Framework for software supply-chain and vulnerability reduction practices. | https://csrc.nist.gov/pubs/sp/800/218/final |
| NIST SP 800-53 Rev. 5 / Release 5.2.0 notes | Security and privacy control catalog used by FedRAMP and federal control mapping. | https://csrc.nist.gov/pubs/sp/800/53/r5/upd1/final |
| FedRAMP 20x | Automation-first cloud authorization direction and Key Security Indicator model. | https://www.fedramp.gov/20x/ |
| ISO/IEC 27001:2022 | Information security management system certification standard. | https://www.iso.org/standard/27001 |
| ISO/IEC 27701:2025 | Privacy information management system standard. | https://www.iso.org/standard/27701 |
| ISO/IEC 42001:2023 | AI management system standard. | https://www.iso.org/standard/42001 |
| SOC 2 / AICPA Trust Services | Assurance reporting over service-organization controls for security, availability, confidentiality, processing integrity, and privacy. | https://www.aicpa-cima.com/resources/landing/system-and-organization-controls-soc-suite-of-services |
| WCAG 2.2 | Current W3C web accessibility recommendation for AA conformance and VPAT evidence. | https://www.w3.org/TR/WCAG22/ |
| CSA Cloud Controls Matrix 4.1 | Cloud security control framework and STAR assessment basis. | https://cloudsecurityalliance.org/research/cloud-controls-matrix |

## Repository evidence reviewed

| Evidence area | Path | What it proves |
| --- | --- | --- |
| Monorepo/build scripts | package.json | Branch defines build:offline, build:sync, build:dataverse, build:all, and typecheck. Offline build runs Vite then generate-csp.mjs. |
| Offline entry | apps/offline/src/entry.ts | Sets OT_ONLY_DEPLOYMENT_POLICY, adds allowed CSP connect sources from __OT_AI_CONNECT_SRC__, sets NullAdapter, and calls init(). |
| Offline CSP template | apps/offline/index.html | CSP template uses default-src none, script hashes, style unsafe-inline, data/blob images, worker-src blob, Trusted Types, and restrictive referrer/permissions policies. |
| Deployment policy | packages/core/src/deployment-policy.ts | Defines AI tiers browser/ollama/cloud. OT-only policy allows browser tier only and blocks public endpoints. |
| Sync adapter interface | packages/core/src/adapter-interface.ts | Pull/push/stream/clear interface exists; default implementation returns empty results. |
| RxDB adapter | packages/adapter-rxdb/src/index.ts | Adapter class exists but is TODO stub. |
| Dataverse adapter | packages/adapter-dataverse/src/index.ts | Adapter class exists but is TODO stub. |
| Crypto | packages/core/src/crypto.ts and constants.ts | AES-GCM, PBKDF2-HMAC-SHA-256, 600,000 iterations, 32-byte salt, 12-byte IV, non-extractable CryptoKey. |
| Vault and backup | packages/core/src/vault.ts | Encrypted vault load/save, KDF migration, password change, encrypted backup import/export, JSON import validation. |
| Session key | packages/core/src/session.ts | Non-extractable CryptoKey stored in IndexedDB with sessionStorage sentinel; clears on explicit logout/tab-close boundary. |
| Authentication | packages/core/src/auth.ts | Master password unlock, file vault import, lockout state, TOTP step after password verification. |
| TOTP/passkeys | packages/core/src/totp.ts, mfa.ts, webauthn.ts | TOTP modules exist; WebAuthn PRF passkeys require secure context and not file://. |
| Audit log | packages/core/src/audit.ts | Encrypted local audit log records auth, MFA, passkeys, locks, vault, backup, import/export, app reset, AI key and AI query events. |
| Sanitization | packages/core/src/sanitize.ts | DOMPurify allowlist for stored/AI-generated rich text, links, and data URLs. |
| Trusted Types | packages/core/src/trusted-types.ts | Creates nexus-crm and nexus-crm-raw policies and monkey-patches innerHTML/outerHTML setters to pass strings through raw policy. |
| Mobile roadmap | MOBILE-ROADMAP.md | Describes Capacitor native wrapper and mobile AI plan; notes File System Access API is not available in Capacitor WebView and mobile disk backup would be absent without native replacement. |

# Appendix A - Enterprise implementation playbook

| Workstream | Implementation detail | Primary deliverables | Evidence to collect |
| --- | --- | --- | --- |
| Identity federation | Implement OIDC first with issuer allowlist, JWKS validation, audience/issuer checks, token expiry, refresh/session policy, and IdP group claim mapping. Add SAML only if customer procurement requires it. Add SCIM for lifecycle automation. | OIDC/SAML design doc, SCIM endpoint, group-to-role mapping, login/session diagram. | Test login with Entra/Okta/Google; disabled user test; MFA policy screenshots; auth logs. |
| Authorization model | Define resources and actions before coding: org, workspace, client, project, task, document, file, audit log, AI config, export. Use deny-by-default checks in API middleware and object-level checks in services. | permissions.yaml or policy table; authorization middleware; test fixtures. | BOLA/IDOR regression tests; failed access attempts in audit logs; role review matrix. |
| Tenant isolation | Add tenant_id/org_id to every table and event. Do not accept tenant_id from browser as authoritative. Resolve active tenant from authenticated session and server membership. Use DB constraints/RLS if available. | tenant model ADR, schema migrations, tenant resolver service, cross-tenant tests. | Automated tests proving tenant A cannot read/search/export tenant B data. |
| API security | Use schema validation on every request/response. Rate-limit login, exports, search, AI calls, file upload/download. Implement CSRF strategy if cookie auth is used; strict CORS allowlist if token auth is used. | OpenAPI spec, validators, API gateway config, rate-limit rules. | DAST report, API negative tests, rate-limit logs, CORS/CSRF test results. |
| Data protection | Classify data fields; encrypt database/storage with KMS; decide if field-level encryption is needed. Add retention, legal hold, purge, and export policies by tenant. | data classification matrix, KMS key plan, retention policy, purge workflow. | KMS access logs, retention tests, deletion verification, export approvals. |
| File handling | Add object storage with tenant-scoped paths, signed URLs, malware scanning, type/size allowlist, safe content-disposition, preview isolation, DLP hooks if needed. | file service, scanner integration, upload policy, download audit. | Malware test block result, file access audit, storage encryption evidence. |
| Central audit | Convert local audit taxonomy to server audit schema. Audit every auth, admin, export, file, AI, permission, integration, and support-access action. Store append-only. | audit event schema, ingestion service, admin audit UI, SIEM export. | Immutable log configuration, SIEM dashboard, sample audit trails. |
| Admin console | Implement org settings, SSO/SCIM, role management, user invites, session revocation, audit search, AI policy, retention/export policy, support-access controls. | admin UI, API endpoints, admin role model. | Admin action audit logs, access review exports, test tenant admin restrictions. |
| AI governance | AI gateway must enforce tenant policy, provider/model allowlists, data minimization, prompt/response retention settings, write-action confirmation, prompt-injection testing, and DPA/subprocessor review. | AI policy engine, AI audit schema, prompt test set, model inventory. | AI disabled-by-policy proof, AI logs, redaction tests, vendor DPA evidence. |
| SDLC pipeline | CI must run typecheck, lint, unit tests, SAST, SCA, secret scan, license scan, SBOM, build provenance, artifact signing, and deployment approval gates. | CI workflow, SBOM, signed release, vulnerability SLA policy. | Build logs, scan outputs, exception approvals, signed release artifacts. |
| Operations | Implement monitoring, alerting, incident management, backup/restore, RTO/RPO, status page, vulnerability intake, and customer communications. | runbooks, incident policy, alert catalog, backup plan. | Restore test results, alert evidence, incident tabletop records. |
| Accessibility | Build keyboard/screen-reader tests into release acceptance. Test modals, forms, tables, editor, AI panel, notifications, dashboard, and admin console. | WCAG 2.2 test plan, VPAT, accessibility bug backlog. | NVDA/JAWS/VoiceOver results, contrast report, keyboard workflow video/screenshots. |

# Appendix B - Certification evidence package by target

| Target | Do not claim until | Evidence package to build | Practical next step |
| --- | --- | --- | --- |
| SOC 2 Type I | A defined hosted/managed service boundary and designed controls exist. | System description, trust services criteria mapping, risk assessment, policies, access controls, monitoring, vulnerability management, change management, vendor list, incident response. | Start with readiness assessment after backend MVP and core controls exist. |
| SOC 2 Type II | Controls have operated consistently over audit period. | All Type I evidence plus operating evidence: access reviews, change approvals, vulnerability remediation, incident tests, backups, monitoring alerts, vendor reviews. | Do not begin Type II period until evidence automation is in place. |
| ISO/IEC 27001 | Organization has an ISMS scope and management commitment. | ISMS scope, risk methodology, risk register, Statement of Applicability, policies, internal audit, management review, corrective actions. | Create ISO scope around product engineering/operations first. |
| OWASP ASVS 5 L2 | Every applicable requirement has pass/fail evidence or risk acceptance. | ASVS spreadsheet, manual test evidence, automated tests, code references, remediation tickets, third-party test results. | Use ASVS as engineering backlog before certification marketing. |
| WCAG 2.2 AA / VPAT | Primary user/admin workflows pass manual assistive technology testing. | VPAT, keyboard tests, screen-reader notes, contrast results, accessibility remediation log. | Run audit after UI stabilizes; fix focus/modal/icon-label issues early. |
| FedRAMP / 20x | A cloud-native service boundary, federal hosting strategy, and continuous evidence exist. | SSP/OSCAL, POA&M, vulnerability evidence, access controls, KSI evidence if using 20x, incident/IR, logging, encryption, inventory. | Only pursue if federal buyers justify cost. Design evidence automation from day one. |
| CSA STAR | Cloud implementation and shared responsibility model exist. | CCM/CAIQ responses, cloud architecture, evidence mapped to CCM domains, third-party assessment for Level 2. | Use CAIQ as enterprise cloud questionnaire prework. |
| ISO/IEC 42001 | AI is material and governance exists. | AI policy, model inventory, risk assessments, human oversight, monitoring, supplier controls, incident handling for AI outputs. | Start lightweight AI governance before adding cloud AI to enterprise. |

# Appendix C - Enterprise test plan before pilot

| Test category | Required tests | Failure condition | Evidence |
| --- | --- | --- | --- |
| Auth | OIDC login/logout, token expiry, session revoke, MFA enforcement, disabled user, passwordless/passkey if enabled. | Disabled user can still access; expired token accepted; logout not invalidating session. | Automated auth tests and audit log screenshots. |
| Authorization | Every endpoint tested for same-role/different-object, cross-role, cross-tenant, direct object ID access, export access. | Any BOLA/IDOR success or UI-only enforcement. | Endpoint test matrix and failed access logs. |
| Tenant isolation | Cross-tenant database, search, file, audit, AI, notification, export tests. | Data from tenant B visible to tenant A. | Automated isolation suite. |
| Input/XSS | Stored XSS in every rich text/plain field, import payloads, file names, AI output, URLs. | Script execution or unsafe link scheme survives. | ASVS injection test results. |
| Files | Malware sample, oversized file, wrong extension/content-type, SVG/HTML download, path traversal names. | Unsafe file accepted or rendered executable. | File security test report. |
| AI | Prompt injection, data boundary, tenant policy disabled, cloud provider key missing, write-action approval bypass. | AI sends forbidden data or modifies records without approval. | AI policy test output and audit logs. |
| Audit | Create/update/delete/export/admin/support actions produce complete audit event with request correlation. | Sensitive action missing audit event or user can modify logs. | Audit event samples and immutability evidence. |
| Availability | Backup/restore, dependency outage, API rate limits, graceful degradation, incident alert. | Unrecoverable data loss or no alert for outage. | Restore test and monitoring evidence. |