Task App CRM — Offline Build Assessment v2

Deep assessment for the offline-only production profile, local security, auditability, certifications alignment, and implementation plan

| Field | Value |
| --- | --- |
| Assessment date | 2026-05-19 |
| Repository/branch reviewed | https://github.com/admjrandall/tktaskapp/tree/claude/generate-offline-profile-html-CRKHK |
| Assessment type | Static architecture, code, documentation, and standards-alignment review. Not a penetration test, certification audit, source-code exhaustive review, or legal opinion. |
| Assessment rule | No unsupported certification claims. Each item is marked implemented, partial, not implemented, or not applicable based on observed branch evidence and current public standards. |

# Executive verdict

No-BS verdict The offline build is the strongest and most realistic near-term production path. The branch has a real offline entry profile that sets OT-only deployment policy and NullAdapter, strong local encryption, local MFA/passkey work, CSP, DOMPurify sanitization, and encrypted local audit. However, it should not claim enterprise certification, SOC 2, FedRAMP, zero-trust enterprise, FIPS, or mobile readiness. It can claim offline-first secure local design only after fixing build separation, backup durability, XSS/Trusted Types hardening, release integrity, accessibility, and documented operational procedures.

| Area | Current state | Production interpretation |
| --- | --- | --- |
| Primary security model | Local encrypted vault protected by master password; no backend. | Good for single-user offline/local privacy. Not sufficient for multi-user enterprise authorization. |
| Build profile | apps/offline/src/entry.ts sets OT_ONLY_DEPLOYMENT_POLICY and NullAdapter. | Correct direction. Need artifact-level verification that forbidden tiers/code are absent or unreachable. |
| Crypto | PBKDF2 600k + AES-GCM + random salt/IV + non-extractable key. | Strong local cryptographic design, but not automatically FIPS validated. |
| Audit | Encrypted local audit log. | Useful for user accountability but not tamper-resistant against local device owner. |
| Network | Offline policy restricts AI tier and endpoint validation exists. | Needs hard artifact and CSP verification for no-network/no-cloud claims. |
| Certification | Aligned to technical controls, not certifiable service. | Use ASVS/SSDF/internal security review, not SOC 2/FedRAMP unless a service exists. |

# Offline certification and assurance applicability

| Standard / certification | Offline applicability | Current status | Required offline evidence |
| --- | --- | --- | --- |
| OWASP ASVS 5.0 Level 2 | Highly applicable as technical app-security verification, even for local web app. | Partial. Crypto, CSP, MFA, sanitization, audit exist. Need control-by-control testing. | ASVS matrix, XSS tests, auth/session tests, import/export tests, dependency review, documented exceptions. |
| NIST SP 800-218 SSDF | Applicable to development process and release assurance. | Not evidenced. Build/typecheck exists, but no observed CI security gates or release provenance. | SAST, SCA, secret scanning, SBOM, code review, signed artifacts, vulnerability disclosure, release checklist. |
| NIST SP 800-63B-4 | Applicable to local authentication design by analogy; no central verifier. | Partial. Password, TOTP, passkey PRF logic exist; password minimum is only 8 on first run. | Set vault password guidance/minimum; compromised password check if feasible locally; recovery-code design; reauth policy. |
| NIST SP 800-207 Zero Trust | Not a full ZTA because there is no enterprise resource access plane. | Partial local principles: least network, local encryption, reauth before sensitive operations. | Do not call offline app “zero trust”; call it “local zero-network / least privilege by design” unless enterprise controls exist. |
| SOC 2 | Not applicable to a standalone offline file unless you operate a service around it. | Not applicable. | If offering managed updates/support/service, define the service boundary and controls. |
| ISO/IEC 27001:2022 | Organization-level ISMS; not a product certification. | Not app-ready by code alone. | Can support ISO evidence through SDLC, vulnerability management, asset/release management. |
| ISO/IEC 27701:2025 | Applies if organization manages PII/privacy operations. | Not a product-only claim. | Data inventory, privacy notices, DSAR procedures, retention/deletion workflows. |
| WCAG 2.2 AA / VPAT | Applicable to offline UI if used by customers or workforce. | Unknown; no audit evidence found. | Keyboard, screen reader, contrast, focus, forms, editor, modal testing; VPAT if enterprise buyers. |
| FIPS 140-3 | Only if required by government/regulated deployment. | Cannot claim. WebCrypto algorithms do not prove validated cryptographic module usage. | Use validated browser/OS/native cryptographic module and document certificate/boundary; otherwise say “uses AES-GCM/PBKDF2, not FIPS-validated.” |
| PCI DSS / HIPAA / HITRUST | Only if payment card data or PHI is deliberately stored. | Not applicable based on current scope. | Keep such data out of scope or build specific compliance controls. |

# Detailed offline findings and implementation instructions

| ID | Severity | Finding | Evidence / reason | Implementation instruction and acceptance criteria |
| --- | --- | --- | --- | --- |
| O-01 | High | Build separation is not proven at artifact level | Offline entry sets OT-only policy, but shared AI runtime imports cloud providers and other tiers exist in the codebase. | Add CI artifact checks after build: grep built offline HTML for api.anthropic.com, api.openai.com, generativelanguage.googleapis.com, cloud provider names, model download URLs, and forbidden feature strings. Prefer build-time aliases/stubs for cloud providers in offline build. Acceptance: offline artifact contains no cloud endpoint code unless deliberately documented as dead code and risk-accepted. |
| O-02 | High | Trusted Types raw policy auto-trusts all template strings | trusted-types.ts creates nexus-crm-raw and patches innerHTML/outerHTML to pass strings through unchanged. | Replace global raw policy with explicit safe template renderer. Use textContent for user strings and sanitizedDocHtml only for rich text. Acceptance: malicious values in client/task/document/file/import fields cannot execute and tests prove it. |
| O-03 | High | Backup durability is user-dependent | Vault and FS file handling exist, but no forced backup health workflow was observed. | Add first-run backup wizard, recurring backup reminders, last-backup status, restore-test function, and corruption recovery guidance. Acceptance: user can verify backup without overwriting current vault. |
| O-04 | High | Password minimum is too low for offline vault risk | auth.ts enforces minlength 8 on first-run password. | Increase minimum guidance to 14-15+ characters or passphrase model. Add local strength meter and clear statement that offline dictionary attacks are limited by password strength and KDF cost. Acceptance: weak passwords blocked or strongly warned. |
| O-05 | Medium | Local lockout is not true anti-bruteforce | auth.ts stores fail count/lockout in localStorage, which can be bypassed by an attacker with profile access. | Document as UI delay only. Do not overclaim. Consider optional Argon2id via audited WASM/native for packaged builds if CSP/build model allows; otherwise PBKDF2 is acceptable but password strength is primary. |
| O-06 | Medium | Session key persistence needs policy control | session.ts stores non-extractable CryptoKey in IDB with sessionStorage sentinel. | Keep current design as refresh-friendly, but add explicit setting: require password on refresh / clear on idle / clear on close. Acceptance: security settings explain session boundary and clear key on lock. |
| O-07 | Medium | File integrity check limitation on file:// | SECURITY.md states integrity check skips on file:// due to browser fetch restrictions. | Add signed release hash outside the app: SHA256SUMS + detached signature or code-signed package. Acceptance: user/admin can verify artifact before deployment. |
| O-08 | Medium | Accessibility not validated | No WCAG audit evidence found. | Run WCAG 2.2 AA test plan. Fix icon-only buttons, focus traps, modals, editor semantics, contrast, keyboard navigation. Acceptance: documented keyboard-only workflows and screen-reader results. |
| O-09 | Medium | Audit is useful but locally mutable | audit.ts stores encrypted audit in local documents store and allows purge/export. | For offline build, label audit as user-local activity history, not compliance-grade tamperproof audit. Add optional write-once export or append-only signed audit chain if needed. Acceptance: documentation is accurate. |
| O-10 | Medium | Plain JSON export can create sensitive data spill risk | vault.ts supports exportJSON and importJSON. | Require reauthentication, scary warning, default encrypted backup over JSON export, watermark exported filename with date/user warning, optional disable JSON export build flag. Acceptance: no accidental plaintext export without explicit confirmation. |
| O-11 | Medium | No release hardening evidence | package.json has build/typecheck; no signing/SBOM/scanning evidence observed. | Create release pipeline: typecheck, tests, SAST, SCA, license scan, secret scan, SBOM, generate CSP, generate sha256, sign artifact, produce release notes. Acceptance: every offline release has reproducible build metadata. |
| O-12 | Medium | AI offline claim must be exact | OT-only policy allows browser tier; docs mention browser built-in AI and localhost entries. | Define explicit offline profiles: No-AI, Browser-built-in-AI, Local/Internal-AI. Each must have a separate CSP/build config and UI label. Acceptance: Settings/About shows profile and allowed network endpoints. |
| O-13 | Low | style-src unsafe-inline is accepted but should be tracked | Offline CSP uses unsafe-inline for style due to inline style attributes. | Accept for local app if threat model permits. Longer-term refactor inline styles into CSS classes to allow stronger style-src. Acceptance: documented risk and roadmap. |
| O-14 | Low | Data retention/deletion policy is product behavior, not just code | Import blocks trash/notifications for GDPR/internal reasons. | Add user documentation: what data is stored, where, how to delete/reset/export, backup deletion warnings. Acceptance: privacy/retention page matches actual storage paths. |

# Offline build profiles to create

| Profile | Purpose | Allowed capabilities | Must be removed/blocked | Acceptance test |
| --- | --- | --- | --- | --- |
| offline-no-ai | Maximum-security local vault. | Local CRM, encrypted vault, encrypted backups, local audit, import/export. | All AI provider code, all connect-src except self if needed, model download logic, API key UI. | Built artifact contains no AI cloud endpoints, no model download URLs, no network calls beyond same-origin integrity if served. |
| offline-browser-ai | Local browser built-in AI only. | Browser built-in AI where available; no user data leaves device during inference. | Cloud AI, Ollama/public endpoints, external model downloads unless explicitly needed by browser feature. | AI settings only show supported browser-native option; profile label visible; no cloud key UI. |
| offline-internal-ai | Local/internal AI server for OT/private LAN. | Allow localhost/private/internal origins explicitly added at build time. | Public endpoint entry by users; cloud provider keys; arbitrary model pull if prohibited. | Endpoint validation rejects public hosts; CSP includes only approved origins; admin docs list allowed endpoints. |

# Offline production implementation roadmap

| Phase | Implementation steps | Evidence/output |
| --- | --- | --- |
| 1 - Artifact hardening | Split no-ai/browser-ai/internal-ai profiles; add build aliases/stubs; add artifact grep tests; verify CSP after build; remove unsupported UI per profile. | Profile-specific dist outputs, CSP diff, forbidden-string scan report. |
| 2 - XSS hardening | Remove global raw Trusted Types route; replace dangerous innerHTML paths; expand DOMPurify tests; test malicious import payloads, document HTML, file names, AI output. | XSS test suite, updated renderer utilities, passing ASVS injection/sanitization evidence. |
| 3 - Backup reliability | Add backup wizard, restore test, backup health indicator, encrypted backup default, plaintext export warning, recovery guide. | Backup/restore test cases, user guide, restore dry-run result screenshot. |
| 4 - Auth policy | Raise password standard, add strength meter/guidance, TOTP recovery codes, configurable session key behavior, sensitive-operation reauth. | Auth test results and updated security settings. |
| 5 - Release process | CI security gates, SBOM, dependency/license scans, signed SHA256SUMS, release notes, versioned build metadata visible in app. | Release evidence folder and signed artifacts. |
| 6 - Accessibility/privacy docs | WCAG audit and fixes; privacy/storage/retention docs; known limitations; support recovery documentation. | VPAT-lite/accessibility statement and privacy/storage guide. |

# Offline definition of done

The delivered artifact clearly identifies its profile and allowed network/AI behavior.

Forbidden network endpoints and provider code are absent from the no-AI artifact or explicitly documented and verified unreachable.

Every stored/rendered rich text path passes through controlled sanitization; user strings are not trusted by default.

Users are forced to understand backup risk on first run and can test restore without data loss.

The release has signed checksums, SBOM, dependency review, and a change log.

The app does not claim SOC 2, FedRAMP, FIPS, or enterprise zero trust unless those separate conditions are met.

# Source materials used

| Source | How used | URL / Code path |
| --- | --- | --- |
| OWASP ASVS 5.0.0 | Application-security verification baseline for web applications; useful for technical acceptance criteria and security testing. | https://owasp.org/www-project-application-security-verification-standard/ |
| NIST SP 800-207 | Zero Trust Architecture definition and enterprise ZTA model. | https://csrc.nist.gov/pubs/sp/800/207/final |
| NIST SP 800-63B-4 | Authentication and authenticator management guidance, including MFA/password/passkey expectations. | https://csrc.nist.gov/pubs/sp/800/63/b/4/final |
| NIST SP 800-218 SSDF | Secure Software Development Framework for software supply-chain and vulnerability reduction practices. | https://csrc.nist.gov/pubs/sp/800/218/final |
| NIST SP 800-53 Rev. 5 / Release 5.2.0 notes | Security and privacy control catalog used by FedRAMP and federal control mapping. | https://csrc.nist.gov/pubs/sp/800/53/r5/upd1/final |
| FedRAMP 20x | Automation-first cloud authorization direction and Key Security Indicator model. | https://www.fedramp.gov/20x/ |
| ISO/IEC 27001:2022 | Information security management system certification standard. | https://www.iso.org/standard/27001 |
| ISO/IEC 27701:2025 | Privacy information management system standard. | https://www.iso.org/standard/27701 |
| ISO/IEC 42001:2023 | AI management system standard. | https://www.iso.org/standard/42001 |
| SOC 2 / AICPA Trust Services | Assurance reporting over service-organization controls for security, availability, confidentiality, processing integrity, and privacy. | https://www.aicpa-cima.com/resources/landing/system-and-organization-controls-soc-suite-of-services |
| WCAG 2.2 | Current W3C web accessibility recommendation for AA conformance and VPAT evidence. | https://www.w3.org/TR/WCAG22/ |
| CSA Cloud Controls Matrix 4.1 | Cloud security control framework and STAR assessment basis. | https://cloudsecurityalliance.org/research/cloud-controls-matrix |

## Repository evidence reviewed

| Evidence area | Path | What it proves |
| --- | --- | --- |
| Monorepo/build scripts | package.json | Branch defines build:offline, build:sync, build:dataverse, build:all, and typecheck. Offline build runs Vite then generate-csp.mjs. |
| Offline entry | apps/offline/src/entry.ts | Sets OT_ONLY_DEPLOYMENT_POLICY, adds allowed CSP connect sources from __OT_AI_CONNECT_SRC__, sets NullAdapter, and calls init(). |
| Offline CSP template | apps/offline/index.html | CSP template uses default-src none, script hashes, style unsafe-inline, data/blob images, worker-src blob, Trusted Types, and restrictive referrer/permissions policies. |
| Deployment policy | packages/core/src/deployment-policy.ts | Defines AI tiers browser/ollama/cloud. OT-only policy allows browser tier only and blocks public endpoints. |
| Sync adapter interface | packages/core/src/adapter-interface.ts | Pull/push/stream/clear interface exists; default implementation returns empty results. |
| RxDB adapter | packages/adapter-rxdb/src/index.ts | Adapter class exists but is TODO stub. |
| Dataverse adapter | packages/adapter-dataverse/src/index.ts | Adapter class exists but is TODO stub. |
| Crypto | packages/core/src/crypto.ts and constants.ts | AES-GCM, PBKDF2-HMAC-SHA-256, 600,000 iterations, 32-byte salt, 12-byte IV, non-extractable CryptoKey. |
| Vault and backup | packages/core/src/vault.ts | Encrypted vault load/save, KDF migration, password change, encrypted backup import/export, JSON import validation. |
| Session key | packages/core/src/session.ts | Non-extractable CryptoKey stored in IndexedDB with sessionStorage sentinel; clears on explicit logout/tab-close boundary. |
| Authentication | packages/core/src/auth.ts | Master password unlock, file vault import, lockout state, TOTP step after password verification. |
| TOTP/passkeys | packages/core/src/totp.ts, mfa.ts, webauthn.ts | TOTP modules exist; WebAuthn PRF passkeys require secure context and not file://. |
| Audit log | packages/core/src/audit.ts | Encrypted local audit log records auth, MFA, passkeys, locks, vault, backup, import/export, app reset, AI key and AI query events. |
| Sanitization | packages/core/src/sanitize.ts | DOMPurify allowlist for stored/AI-generated rich text, links, and data URLs. |
| Trusted Types | packages/core/src/trusted-types.ts | Creates nexus-crm and nexus-crm-raw policies and monkey-patches innerHTML/outerHTML setters to pass strings through raw policy. |
| Mobile roadmap | MOBILE-ROADMAP.md | Describes Capacitor native wrapper and mobile AI plan; notes File System Access API is not available in Capacitor WebView and mobile disk backup would be absent without native replacement. |

# Appendix A - Offline build implementation guide

Treat offline as three explicit profiles: offline-no-ai, offline-browser-ai, and offline-internal-ai. Do not ship one profile that can silently become another through localStorage or hidden runtime flags.

Use build-time feature removal, not just runtime disabling. Any cloud provider module, API key UI, public endpoint UI, and model download logic should be aliased to stubs in no-ai and browser-ai profiles if not needed.

The About/Settings page must display the exact profile, build timestamp, commit SHA, CSP connect-src list, and whether cloud AI, public endpoints, and plaintext JSON export are enabled.

Each offline artifact should produce: index.html, index.sha256, SBOM, dependency scan report, license report, signed checksum file, and release notes.

Suggested CI checks after build:
- pnpm run typecheck
- pnpm test
- pnpm audit / SCA scan
- secret scan
- generate SBOM
- build offline profile
- grep built artifact for forbidden endpoints/provider strings
- verify CSP contains expected connect-src only
- sign SHA256SUMS

# Appendix B - Offline remediation checklist

| Priority | Task | Implementation detail | Acceptance criteria |
| --- | --- | --- | --- |
| P0 | Artifact profile enforcement | Create per-profile Vite configs and build constants; alias cloud providers to empty modules in no-ai; fail CI if forbidden strings appear. | Forbidden string scan passes; profile UI accurately reports capabilities. |
| P0 | Trusted Types/XSS refactor | Replace global raw HTML setter with explicit safe renderer; use DOM APIs/textContent for user values; sanitize only rich HTML. | Malicious import/name/document/AI payload tests pass. |
| P0 | Backup wizard | First run asks user to configure encrypted backup or acknowledge risk; show last backup and restore-test button. | User can complete restore dry-run without overwriting current vault. |
| P0 | Password policy | Raise minimum to 14/15 or strong passphrase guidance; add local strength meter; warn about no recovery. | Weak passwords blocked or strongly warned; docs match behavior. |
| P1 | Release signing | Generate signed SHA256SUMS and SBOM; show build metadata in app. | User/admin can verify artifact before deployment. |
| P1 | Plaintext export governance | Default to encrypted backups; require reauth and warning for JSON; optional no-json build. | No plaintext export without explicit confirmation. |
| P1 | Offline AI proof | Profile-specific CSP and endpoint validation; Settings shows allowed endpoints; disable UI for unavailable tiers. | No cloud calls possible in no-ai/browser-ai profile. |
| P2 | Inline style cleanup | Move inline styles to CSS classes over time. | Future CSP can remove style-src unsafe-inline. |

# Appendix C - Offline test plan

| Test area | Test cases | Expected result |
| --- | --- | --- |
| Build/profile | Inspect built artifact for cloud endpoints, model URLs, API key UI, forbidden tier strings. | No forbidden content in no-ai; only approved strings in other profiles. |
| CSP | Load app and attempt inline script injection, external script load, external image/link, forbidden connect endpoint. | CSP blocks scripts/connections according to profile. |
| Vault crypto | Create vault, wrong password, correct password, password change, KDF migration, corrupt vault. | Wrong password fails; corrupt vault does not overwrite data; migration succeeds. |
| Backup/restore | Encrypted backup export/import, wrong backup password, restore dry-run, old KDF backup. | Correct restore works; wrong password fails; dry-run does not mutate vault. |
| Import validation | Unknown store, blocked trash/notifications import, non-array store, malicious URLs/data URLs. | Invalid imports rejected; dangerous URLs stripped. |
| XSS | Malicious client/project/task names, document HTML, AI output, file name, URL, backup import. | No script execution; unsafe HTML escaped/sanitized. |
| Auth/MFA | Weak password, wrong attempts lockout, TOTP success/fail, passkey hidden on file://, sensitive export reauth. | Behaves as documented; audit events created. |
| Audit | Auth, export, import, password change, AI query, app reset. | Events recorded locally; export works; docs state local audit limitation. |
| Storage loss | Clear browser site data/profile; import backup; open vault file. | User can recover only if backup exists; docs and warnings make this clear. |
| Accessibility | Keyboard-only create/edit/delete/export; modal focus; screen reader labels. | Primary workflows usable without mouse. |

# Appendix D - Offline documentation set to create

| Document | Required content |
| --- | --- |
| Security model | Threat model, in-scope/out-of-scope, encryption design, limitations, password risk, session key behavior, backup risk, audit limitation. |
| User recovery guide | Forgotten password is unrecoverable, backup restore steps, corrupt vault response, browser storage clearing risk. |
| Deployment guide | Which artifact to use, how to verify checksum/signature, supported browsers, profile differences, known unsupported features. |
| Privacy/storage notice | Exact data stored, exact storage locations, what is encrypted, what is not, how to delete/reset/export, no telemetry claim if true. |
| Release notes | Version, commit, build profile, dependencies, security changes, known issues, migration notes. |