Task App CRM — Mobile Build Assessment v2

Deep assessment for iOS/Android, Capacitor deployment, mobile security, certifications alignment, and implementation plan

| Field | Value |
| --- | --- |
| Assessment date | 2026-05-19 |
| Repository/branch reviewed | https://github.com/admjrandall/tktaskapp/tree/claude/generate-offline-profile-html-CRKHK |
| Assessment type | Static architecture, code, documentation, and standards-alignment review. Not a penetration test, certification audit, source-code exhaustive review, or legal opinion. |
| Assessment rule | No unsupported certification claims. Each item is marked implemented, partial, not implemented, or not applicable based on observed branch evidence and current public standards. |

# Executive verdict

No-BS verdict Mobile is not production-ready. The branch contains a mobile roadmap that points in a reasonable direction, but the connector could not find an implemented apps/mobile/capacitor.config.ts. Treat mobile as a planned build profile, not a working mobile product. Capacitor is still the recommended path for the offline mobile client, but only if native storage, backup/export, Keychain/Keystore, biometrics, network lockdown, privacy manifests, app signing, and MASVS testing are actually implemented.

| Mobile area | Current state | Required production state |
| --- | --- | --- |
| Build implementation | MOBILE-ROADMAP.md describes Capacitor plan. A specific Capacitor config file was not found in the branch through connector fetch. | apps/mobile with capacitor.config.ts, iOS/Android platforms, mobile entry point, native storage plugin, release signing. |
| Storage | Roadmap says core can remain unchanged and IndexedDB works, while noting File System Access API is not available in Capacitor WebView. | Do not rely on WebView IndexedDB alone. Use native encrypted vault storage/snapshot and native import/export. |
| Backup/export | Desktop file system access feature will be absent on mobile unless replaced. | Native document picker/share/storage access; encrypted backup default; restore test. |
| Biometrics | WebAuthn PRF exists for secure web origins; not a complete mobile native unlock design. | Face ID/Touch ID/Android BiometricPrompt with Keychain/Keystore-bound key wrapping. |
| AI | Roadmap proposes @capgo/capacitor-llm/native AI bridge. | Vendor/plugin security review, model provenance, model distribution, offline/airgap plan, AI policy and audit. |
| Certification | No mobile verification evidence. | OWASP MASVS/MASTG test evidence, App Store privacy manifest, Play Data Safety, SBOM, signing, release process. |

# Mobile certification and assurance applicability

| Standard / requirement | Mobile applicability | Current state | Required evidence |
| --- | --- | --- | --- |
| OWASP MASVS / MASTG | Primary mobile app security verification baseline. | Not ready; no implemented mobile app evidence. | MASVS matrix for storage, crypto, auth, network, platform interaction, code quality, resilience, privacy. Device test results. |
| OWASP ASVS 5.0 | Applies to web core running in WebView and enterprise APIs. | Partial for core; not verified in mobile runtime. | WebView-specific tests for XSS, CSP behavior, storage, file handling, and bridge restrictions. |
| NIST SP 800-63B-4 | Applies to authentication, biometrics, passkeys, session, recovery. | Partial in web core. Native biometric/Keychain/Keystore not implemented. | Biometric enrollment/change handling, fallback rules, master password recovery, reauth for sensitive actions. |
| NIST SP 800-207 Zero Trust | Applies to enterprise mobile client with backend and device posture. | Not implemented. | MDM/device compliance, IdP, conditional access, server-side authorization, telemetry, remote wipe/session revoke. |
| ISO/IEC 27001 / SOC 2 | Applies to organization/service operating the mobile app, not the app binary alone. | Not ready. | Secure SDLC, release signing, mobile vulnerability management, incident response, access controls, monitoring evidence. |
| WCAG 2.2 / mobile accessibility | Applies to mobile UI and web core. | Unknown. | VoiceOver/TalkBack, dynamic type, focus order, touch targets, contrast, keyboard/external keyboard testing. |
| Apple App Privacy / Privacy Manifest | Required for iOS distribution depending on APIs/SDKs. | Not implemented/evidenced. | Privacy manifest, permission strings, data collection disclosures, third-party SDK reasons. |
| Google Play Data Safety | Required for Play distribution. | Not implemented/evidenced. | Data collection/sharing declarations, permission audit, SDK list, security practices. |
| FIPS 140-3 | Only if regulated/federal mobile deployment requires validated crypto. | Cannot claim based on WebCrypto alone. | Use/platform-validate cryptographic module and document boundary/certificates. |
| Enterprise MDM | Required for managed enterprise mobile rollout. | Roadmap mentions MDM but no implementation. | Managed app config, app protection policy, remote wipe, cert distribution, managed open-in restrictions. |

# Detailed mobile findings and implementation instructions

| ID | Severity | Finding | Evidence / reason | Implementation instruction and acceptance criteria |
| --- | --- | --- | --- | --- |
| M-01 | Critical | Mobile build is roadmap, not implemented | MOBILE-ROADMAP.md exists; apps/mobile/capacitor.config.ts was not found via repo fetch. | Create apps/mobile package with capacitor.config.ts, mobile entry.ts, platform projects, build scripts, and CI jobs. Acceptance: pnpm build:mobile, npx cap sync, Android build, iOS build all work. |
| M-02 | Critical | WebView IndexedDB alone is too weak for vault durability | Roadmap says IndexedDB works in Capacitor WebView; Capacitor storage guidance warns browser storage has caveats. | Implement MobileVaultStorage adapter using native filesystem or encrypted SQLite. Keep IndexedDB as cache only or ensure native snapshot. Acceptance: uninstall/delete browser data behavior is documented and tested; vault survives app restarts and backup/restore works. |
| M-03 | Critical | No native backup/export replacement | Roadmap states File System Access API is not available in Capacitor WebView and disk backup feature will be absent on mobile. | Implement native encrypted .vault export/import via iOS Files/document picker and Android Storage Access Framework/share. Acceptance: user can export/import encrypted backup on real iOS/Android devices. |
| M-04 | High | Native biometric unlock not implemented | WebAuthn PRF requires secure context and is not a complete native mobile vault unlock approach. | Use Keychain/Secure Enclave + LocalAuthentication on iOS and Android Keystore + BiometricPrompt on Android. Store only wrapped key material, never plaintext password. Acceptance: biometric enrollment change invalidates stored key where possible. |
| M-05 | High | Native bridge security not defined | Capacitor bridge planned; no plugin allowlist/bridge policy observed. | Create minimal native bridge API: read/write vault snapshot, export/import vault, biometric unwrap, platform status. Forbid arbitrary file read/write, arbitrary URL fetch, command execution. Acceptance: bridge methods are reviewed and unit-tested. |
| M-06 | High | Network lockdown not implemented | Offline mobile should not rely only on JS policy. | Add iOS navigation restrictions/app-bound domains if applicable, Android network security config, cleartext disabled, WebView navigation allowlist, CSP validation. Acceptance: external navigation and public API calls fail in offline-no-ai build. |
| M-07 | High | AI mobile plan has unresolved supply-chain/model risk | Roadmap proposes @capgo/capacitor-llm and native AI engines/models. | Perform plugin/vendor review, license review, model provenance check, model hash validation, download/signature strategy, MDM model preload strategy, AI data boundary docs. Acceptance: model/provider inventory and risk assessment approved. |
| M-08 | Medium | App Store / Play compliance not prepared | No privacy manifest, permission audit, or Play Data Safety evidence observed. | Create iOS PrivacyInfo.xcprivacy, Info.plist purpose strings, Android permissions audit, Play Data Safety worksheet, third-party SDK list. Acceptance: distribution checklist complete before beta. |
| M-09 | Medium | No MASVS test plan | No mobile verification evidence observed. | Create MASVS checklist, MASTG test cases, real device test matrix, jailbreak/root/device backup tests, WebView JS bridge tests, network interception tests. Acceptance: MASVS findings tracked to closure. |
| M-10 | Medium | No release signing/provenance pipeline | Mobile signing is roadmap-only. | Set up Apple Developer/Enterprise account, Android keystore/Play signing, build provenance, SBOM, dependency scan, signing key controls. Acceptance: reproducible signed beta releases with checksums. |
| M-11 | Medium | Mobile accessibility not tested | No VoiceOver/TalkBack evidence. | Test VoiceOver/TalkBack, dynamic text, orientation, touch targets, focus order, external keyboard, reduced motion. Acceptance: primary workflows pass assistive technology tests. |
| M-12 | Medium | Enterprise mobile controls missing | No SSO/MDM/remote wipe/session revoke implementation. | For enterprise mobile, connect to enterprise backend with IdP, device posture, managed app config, remote wipe, offline cache policy. Acceptance: admin can revoke mobile session and wipe/cache expires. |

# Recommended mobile architecture

Keep packages/core/src as the shared UI/business logic where possible, but add platform adapters instead of assuming browser APIs behave the same on mobile.

Create a MobileVaultStorage adapter for native encrypted storage and backup/export; BrowserVaultStorage remains for desktop/offline web.

Create a NativeSecurity adapter for biometric unlock, secure key wrapping, platform checks, screenshot protection where appropriate, and managed configuration.

Create a MobileAIProvider only after plugin/model security review. Do not include mobile AI as default if it expands attack surface or creates app store/privacy issues.

For enterprise mobile, do not make the local vault the source of truth. Use backend API as source of truth and treat device data as encrypted offline cache with remote wipe/revocation.

# Mobile build profiles to create

| Profile | Use case | Storage | Network / AI | Distribution |
| --- | --- | --- | --- | --- |
| mobile-offline-no-ai | Highest-assurance local mobile vault. | Native encrypted vault snapshot + encrypted backup export/import. | No public network; no AI; block external navigation. | Signed IPA/APK; App Store/Play or MDM depending audience. |
| mobile-offline-native-ai | Offline mobile with native on-device AI. | Same as no-AI plus model storage/provenance. | Native AI bridge only; no HTTP cloud AI; model hashes and approved distribution. | Requires model license/privacy review and device compatibility matrix. |
| mobile-enterprise | Managed enterprise mobile client. | Encrypted offline cache only, not source of truth. | Enterprise API + IdP only; MDM config; remote wipe/session revoke. | Managed App Store/Google Play/MDM. |

# Mobile implementation roadmap

| Phase | Implementation steps | Exit criteria |
| --- | --- | --- |
| 1 - Capacitor skeleton | Add apps/mobile/capacitor.config.ts, mobile entry point, iOS/Android projects, build scripts, native plugin inventory, environment-specific profile flags. | Hello-world mobile app loads current UI offline on real iOS and Android devices. |
| 2 - Native vault storage | Build MobileVaultStorage: read/write encrypted vault, native backup/export/import, restore dry-run, backup status. Decide encrypted SQLite vs encrypted vault file snapshot. | Vault persists correctly; encrypted backup/import works; desktop/mobile backup format compatibility documented. |
| 3 - Native unlock | Implement biometrics with Keychain/Keystore wrapped key material; add fallback master password; handle biometric enrollment changes; require reauth for sensitive actions. | Biometric unlock works and fails safely; no plaintext secrets in preferences/logs. |
| 4 - Platform lockdown | Restrict WebView navigation; disable cleartext; minimize permissions; add iOS privacy manifest; Android network security config; screenshot/privacy policy decisions. | Network/permission test report passes for each profile. |
| 5 - Mobile AI decision | Before coding, review @capgo/capacitor-llm, model sources, licenses, model sizes, offline distribution, MDM preload, privacy claims. Implement only if risk accepted. | AI risk assessment and device compatibility matrix approved. |
| 6 - Verification/release | MASVS/MASTG tests, VoiceOver/TalkBack, app signing, SBOM, SCA, release notes, beta distribution. | Signed beta with test evidence and rollback plan. |

# Mobile definition of done

Capacitor is implemented as a platform shell with native storage/security adapters, not just a wrapper around the current HTML.

The mobile app does not depend on WebView IndexedDB as the only durable copy of vault data.

Native backup/export/import works on real iOS and Android devices.

Biometric unlock is bound to platform secure storage and has safe fallback/recovery behavior.

Offline profiles block public network paths at platform, CSP, and app-policy layers.

The mobile app has MASVS test evidence, app signing, privacy manifests/data-safety disclosures, and a permission inventory.

Enterprise mobile uses backend identity and server authorization; local cache is not treated as the authoritative record.

# Source materials used

| Source | How used | URL / Code path |
| --- | --- | --- |
| OWASP ASVS 5.0.0 | Application-security verification baseline for web applications; useful for technical acceptance criteria and security testing. | https://owasp.org/www-project-application-security-verification-standard/ |
| NIST SP 800-207 | Zero Trust Architecture definition and enterprise ZTA model. | https://csrc.nist.gov/pubs/sp/800/207/final |
| NIST SP 800-63B-4 | Authentication and authenticator management guidance, including MFA/password/passkey expectations. | https://csrc.nist.gov/pubs/sp/800/63/b/4/final |
| NIST SP 800-218 SSDF | Secure Software Development Framework for software supply-chain and vulnerability reduction practices. | https://csrc.nist.gov/pubs/sp/800/218/final |
| NIST SP 800-53 Rev. 5 / Release 5.2.0 notes | Security and privacy control catalog used by FedRAMP and federal control mapping. | https://csrc.nist.gov/pubs/sp/800/53/r5/upd1/final |
| FedRAMP 20x | Automation-first cloud authorization direction and Key Security Indicator model. | https://www.fedramp.gov/20x/ |
| ISO/IEC 27001:2022 | Information security management system certification standard. | https://www.iso.org/standard/27001 |
| ISO/IEC 27701:2025 | Privacy information management system standard. | https://www.iso.org/standard/27701 |
| ISO/IEC 42001:2023 | AI management system standard. | https://www.iso.org/standard/42001 |
| SOC 2 / AICPA Trust Services | Assurance reporting over service-organization controls for security, availability, confidentiality, processing integrity, and privacy. | https://www.aicpa-cima.com/resources/landing/system-and-organization-controls-soc-suite-of-services |
| WCAG 2.2 | Current W3C web accessibility recommendation for AA conformance and VPAT evidence. | https://www.w3.org/TR/WCAG22/ |
| CSA Cloud Controls Matrix 4.1 | Cloud security control framework and STAR assessment basis. | https://cloudsecurityalliance.org/research/cloud-controls-matrix |

## Repository evidence reviewed

| Evidence area | Path | What it proves |
| --- | --- | --- |
| Monorepo/build scripts | package.json | Branch defines build:offline, build:sync, build:dataverse, build:all, and typecheck. Offline build runs Vite then generate-csp.mjs. |
| Offline entry | apps/offline/src/entry.ts | Sets OT_ONLY_DEPLOYMENT_POLICY, adds allowed CSP connect sources from __OT_AI_CONNECT_SRC__, sets NullAdapter, and calls init(). |
| Offline CSP template | apps/offline/index.html | CSP template uses default-src none, script hashes, style unsafe-inline, data/blob images, worker-src blob, Trusted Types, and restrictive referrer/permissions policies. |
| Deployment policy | packages/core/src/deployment-policy.ts | Defines AI tiers browser/ollama/cloud. OT-only policy allows browser tier only and blocks public endpoints. |
| Sync adapter interface | packages/core/src/adapter-interface.ts | Pull/push/stream/clear interface exists; default implementation returns empty results. |
| RxDB adapter | packages/adapter-rxdb/src/index.ts | Adapter class exists but is TODO stub. |
| Dataverse adapter | packages/adapter-dataverse/src/index.ts | Adapter class exists but is TODO stub. |
| Crypto | packages/core/src/crypto.ts and constants.ts | AES-GCM, PBKDF2-HMAC-SHA-256, 600,000 iterations, 32-byte salt, 12-byte IV, non-extractable CryptoKey. |
| Vault and backup | packages/core/src/vault.ts | Encrypted vault load/save, KDF migration, password change, encrypted backup import/export, JSON import validation. |
| Session key | packages/core/src/session.ts | Non-extractable CryptoKey stored in IndexedDB with sessionStorage sentinel; clears on explicit logout/tab-close boundary. |
| Authentication | packages/core/src/auth.ts | Master password unlock, file vault import, lockout state, TOTP step after password verification. |
| TOTP/passkeys | packages/core/src/totp.ts, mfa.ts, webauthn.ts | TOTP modules exist; WebAuthn PRF passkeys require secure context and not file://. |
| Audit log | packages/core/src/audit.ts | Encrypted local audit log records auth, MFA, passkeys, locks, vault, backup, import/export, app reset, AI key and AI query events. |
| Sanitization | packages/core/src/sanitize.ts | DOMPurify allowlist for stored/AI-generated rich text, links, and data URLs. |
| Trusted Types | packages/core/src/trusted-types.ts | Creates nexus-crm and nexus-crm-raw policies and monkey-patches innerHTML/outerHTML setters to pass strings through raw policy. |
| Mobile roadmap | MOBILE-ROADMAP.md | Describes Capacitor native wrapper and mobile AI plan; notes File System Access API is not available in Capacitor WebView and mobile disk backup would be absent without native replacement. |

# Appendix A - Capacitor implementation blueprint

Create apps/mobile as a first-class build target, not a documentation-only roadmap. It should have capacitor.config.ts, package scripts, mobile entry point, native projects, and profile-specific build constants.

Add platform adapters instead of calling Capacitor APIs throughout the UI. The core should depend on interfaces: VaultStorage, NativeSecurity, NativeBackup, NativeAI, and ManagedConfig.

Treat native bridge methods as privileged. Keep them minimal, typed, audited, and unit-tested. Never expose arbitrary file access, URL fetch, shell commands, or dynamic script evaluation.

Mobile offline source of truth should be native encrypted vault storage or encrypted SQLite, with WebView IndexedDB used only as cache/workspace if needed.

Recommended structure:
apps/mobile/capacitor.config.ts
apps/mobile/src/entry.ts
packages/core/src/platform/storage-adapter.ts
packages/core/src/platform/browser-vault-storage.ts
packages/core/src/platform/mobile-vault-storage.ts
packages/core/src/platform/native-security.ts
packages/core/src/ai/providers/mobile-native.ts

# Appendix B - Native mobile security controls

| Control | iOS implementation direction | Android implementation direction | Acceptance criteria |
| --- | --- | --- | --- |
| Secure storage | Use app container plus Keychain/Secure Enclave for wrapped key material. Choose Library/NoCloud vs Documents based on backup policy. | Use app-specific storage plus Android Keystore for wrapped key material. Avoid shared external storage for vault except explicit export. | No plaintext secrets in WebView storage, logs, backups, screenshots, or preferences. |
| Biometrics | LocalAuthentication with Keychain item access control; handle biometric enrollment changes. | BiometricPrompt with Keystore key invalidation where available. | Master password fallback works; biometric bypass tests fail. |
| Backup/export | Files/document picker for encrypted .vault; optional iCloud only if user/admin policy allows. | Storage Access Framework/share for encrypted .vault; managed storage support if enterprise. | Encrypted export/import works; restore dry-run works on real devices. |
| Network lockdown | Restrict WebView navigation; app-bound domains where applicable; no arbitrary external navigation in offline profile. | Network security config, cleartext disabled, allowlist navigation, block public endpoints in offline profile. | Network interception/proxy tests show only approved endpoints. |
| Permissions | Only request permissions actually needed; privacy manifest and purpose strings match behavior. | Minimal Android permissions; Data Safety matches behavior. | Permission inventory reviewed before release. |
| Screenshots/notifications | Decide whether sensitive screens require privacy protection; avoid sensitive push/local notifications. | Use FLAG_SECURE if policy requires; avoid sensitive notifications. | Sensitive data not leaked through OS surfaces per test plan. |
| App integrity | Apple signing, release profiles, notarization/TestFlight/App Store/ABM or MDM. | Keystore/Play signing, release variants, integrity attestation if needed. | Signed release artifacts with provenance and rollback plan. |

# Appendix C - Mobile MASVS-oriented test plan

| MASVS area | Tests to perform | Expected evidence |
| --- | --- | --- |
| Storage | Inspect app sandbox, backups, shared storage, logs, WebView localStorage/IndexedDB, keychain/keystore entries. | No plaintext sensitive data; backup/export encrypted. |
| Crypto | Key generation, IV uniqueness, key wrapping, biometric invalidation, backup password handling. | Crypto design doc and test results. |
| Auth | Master password, TOTP, biometric unlock, lock timeout, app background/foreground, device reboot, enrollment change. | Auth state transitions and audit events. |
| Network | Proxy test, cleartext attempts, untrusted certs, navigation attempts, public endpoint attempts in offline profile. | Only approved endpoints work. |
| Platform interaction | Deep links, custom URL schemes, clipboard, screenshots, notifications, file providers, document import. | No unintended data leakage or unsafe file handling. |
| Code quality | SAST, dependency scan, secret scan, SBOM, plugin review, WebView JS bridge review. | Scan reports and plugin risk acceptance. |
| Resilience | Tamper/repackaging detection if required, rooted/jailbroken device policy decision, debug flag check. | Release build hardened and debug disabled. |
| Privacy | Permission/data collection audit, Apple privacy manifest, Play Data Safety, third-party SDK inventory. | Store submission evidence and privacy docs. |
| Accessibility | VoiceOver/TalkBack, dynamic type, focus order, touch target size, reduced motion, orientation. | Mobile accessibility test report. |

# Appendix D - Mobile implementation backlog

| Priority | Backlog item | Owner skillset | Done when |
| --- | --- | --- | --- |
| P0 | Build real Capacitor mobile target | Mobile/web engineer | iOS and Android shells load offline app with profile label. |
| P0 | Native vault storage adapter | Mobile/security engineer | Vault persists and encrypted import/export works on devices. |
| P0 | Native biometric/key storage | Mobile/security engineer | Biometric unlock is optional, safe, and recoverable by master password. |
| P0 | Network restrictions | Mobile engineer | Offline-no-ai build cannot reach public endpoints. |
| P1 | Privacy manifests and data safety | Mobile/product/privacy | Store/MDM distribution package has accurate privacy declarations. |
| P1 | MASVS test plan and execution | Security tester | Findings tracked and fixed before production. |
| P1 | Mobile backup UX | UX/mobile engineer | User can export/import/restore-test backups easily. |
| P2 | Native AI provider | AI/mobile/security | Only after plugin/model risk review and profile gating. |
| P2 | MDM managed configuration | Enterprise/mobile engineer | Enterprise admins can set API URL, disable export/AI, and wipe cache. |